 

**Initial Project Planning Report**

|  |  |
| --- | --- |
| Date | 10 July 2024 |
| Team ID | 739893 |
| Project Name | Sepsis Survival Minimal Clinical Records |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation**

Use the below template to create a product backlog and sprint schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional** **Requirement**  **s** | **User** **story**  **Number** | **User** **Story**/**Ta sk** | **Priority** | **Team** **member**  **s** | **Sprint**  **Start**  **Date** | **Sprint**  **End**  **Date** |
| Sprint-  1 | Data  Collection and  Preprocessing | SL-3 | Understa nding & loading | Low | Shivani | 15/06/2024 | 17/06/2024 |
| Sprint-  1 | Data  Collection and  Preprocessing | SL-4 | Data  Cleaning | High | Shivani | 15/06/2024 | 17/06/2024 |
| Sprint-  1 | Data  Collection and  Preprocessing | SL-5 | EDA | Medium | Shivani | 17/06/2024 | 20/06/2024 |
| Sprint-  4 | Project Report | SL-20 | Report | Medium | Sandeep | 20/06/2024 | 22/06/2024 |
| Sprint-  2 | Model  Development | SL-8 | Training the model | Medium | Sandeep | 22/06/2024 | 25/06/2024 |
| Sprint-  2 | Model  Development | SL-9 | Evaluatin g the model | Medium | Shravani | 25/06/2024 | 28/06/20204 |
| Sprint-  2 | Model tuning and testing | SL-13 | Model  tuning | High | Shravani | 28/06/2024 | 30/06/2024 |
| Sprint-  2 | Model tuning and testing | SL-14 | Model  testing | Medium | Shravani | 30/06/2024 | 2/07/2024 |
| Sprint-  3 | Web integration and deployment | SL-16 | Building Html template  s | Low | Shankar  Sai | 2/07/2024 | 5/07/2024 |
| Sprint-  3 | Web integration and deployment | SL-17 | Local deploym  ent | Medium | Shankar  Sai | 6/07/2024 | 9/07/2024 |

**Screenshot**:



